## Slide 1: The implementation of circular economy Ten lessons learned
Prof. dr. Jacqueline Cramer, Holland Circular Hotspot

## Slide 2
I have gained experiences in numerous circular economy initiatives
Regional circular economy programme in:
Two main strategies
High-value recycling and reuse of major resource streams
Circular procurement
Initiatives of product chains
Redesign and recycling of mattresses
  Sustainable concrete (50% CO2
  reduction, 100% recycling in 2030)
Sustainable fashion (integrating
concepts of slow fashion in fashion
brands)
Metropolitan Region Amsterdam

## Slide 3: Lessons learned (1)
SPARKING THE TRANSITION
Building a circular economy is a journey with a clear destination, but without a predetermined path
The tasks to be performed for each circular initiative are roughly the same, but the focus is case specific
The implementation of circular initiatives occurs in four subsequent, but cyclic phases (preparing, building, scaling and mainstreaming circular initiatives)
The transition starts with a shared sense of urgency. No actor can realize a circular initiative alone
1
2
3
4

## Slide 4: Lessons learned (2)
CONTEXT IS KEY
Identify the relevant actors and assess their willingness to join forces at the start
Map the key drivers and preconditions for successful implementation at the start
Focus on the most promising and far-reaching innovations. Select frontrunners in industry as lead
5
6
7

## Slide 5
Lessons learned (3)
SUCCESSFUL IMPLEMENTATION
Build a consortium of relevant network partners and agree upon a transparent division of labour
Orchestration through intermediaries (‘transition brokers’) can accelerate circular initiatives
Develop new circular business models that benefit all consortium partners
8
9
10
Focus of next page

## Slide 6: 10. Build a consortium of relevant network partners and agree upon division of labour
Technology development and optimisation
Socio-cultural changes
Government at EU, national, provincial and city level
  Research and educational
  institutions and consultancies
  Businesses (including the financial sector)
  Government, business, research
  and educational institutions, NGOs and civil society
Market creation
Creation of preconditions
New form of ‘network governance’
System orchestration with transition brokers